Project Charter Document

Project Name:	AI Powered follicle monitoring and Analysis

Department:           AI/ML development

Focus Area:	IVF Treatment Enhancement

Product/Process:	AI Powered follicle monitoring System

Prepared By

| Document Owner(s) | Project/Organization Role |
| --- | --- |
| Sharan kumar reddy , j | AI project |

Project Charter Version Control

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 1.0 | 08/10/2025 | Sharan kumar reddy , j | Document created |
| 1.1 | 10/10/2025 | Sharan kumar reddy , j | Updated Project deliverables 1.1 |
| 1.2 | 12/10/2025 | Sharan kumar reddy , j | Updated Project duration deliverables 1.1 |
| 1.3 | 13/10/2025 | Sharan kumar reddy.j | Updated Project References |
| 1.4 | 15/10/2025 | Sharan kumar reddy.j | Updated Project deliverables 1.2 |
| 1.5 | 17/10/2025 | Sharan kumar reddy.j | Updated Project duration deliverables 1.2 |
| 2.1 | 18/10/2025 | Sharan kumar reddy.j | Deliverable 2.1 – Project Architecture using Drao.io |
| 3.1 | 19/10/2025 | Sharan kumar reddy.j | Deliverable 3.1 -EDA and Preprocessing |
| 3.2 | 21/10/2015 | Sharan kumar reddy.j | Deliverable 3.2 – Annotations and Augmentattion using Roboflow |
| 4.1 | 23/10/2025 | Sharan kumar reddy.j | Deliverable 4.1 – Initial Model building |
| 4.2 | 29/10/2025 | Sharan kumar reddy.j | Deliverable 4.2 – Hyperparameter Tuning |
| 5.1 | 02/11/2015 | Sharan kumar reddy.j | Deliverable 5.1 – Model Deployment using Stremlit application |
| 6.1 | 03/11/2025 | Sharan kumar reddy.j | Deliverable 6.1 – PPT presentation |
| 6.2 | 05/11/2025 | Sharan kumar reddy.j | Deliverable 6.2 – Project explanation video |
| 7.1 | 08/11/2025 | Sharan kumar reddy.j | Deliverable 7.1 – Flow of Project created for Techical document |

TABLE OF CONTENTS

1	PROJECT CHARTER PURPOSE	3

2	PROJECT EXECUTIVE SUMMARY	3

3	PROJECT OVERVIEW	3

4	PROJECT SCOPE	4

4.1	Goals and Objectives	4

4.2	Project Deliverables	4

4.3	Deliverables Out of Scope	4

4.4	Project Duration	4

5	PROJECT CONDITIONS	5

5.1	Project Assumptions	5

5.2	Project Issues	5

5.3	Project Risks	5

5.4	Project Constraints	5

6	Project Structure Approach	6

7	Project Team Organization Plans	6

8	PROJECT REFERENCES	6

9	APPROVALS	6

10	APPENDICES	8

10.1	Document Guidelines	8

10.2	Project Charter Document Sections Omitted	8

# PROJECT CHARTER PURPOSE

The project charter defines the scope, objectives, and overall approach for the work to be completed. It is a critical element for initiating, planning, executing, controlling, and assessing the project. It should be the single point of reference on the project for project goals and objectives, scope, organization, estimates, work plan, and budget. In addition, it serves as a contract between the Project Team and the Project Sponsors, stating what will be delivered according to the budget, time constraints, risks, resources, and standards agreed upon for the project.

# PROJECT EXECUTIVE SUMMARY

- Business Problem : Manual follicle tracking delays and reduces IVF success rates

- Business Objectives : Maximize follicle measurement accuracy

- Business Constraints : Minimize time and variability

- Success Criteria

  - Business success criteria : Improve IVF treatment outcomes

  - Economic Success criteria : Lower costs and exam time

  - ML success criteria : >95% detection accuracy

- Data collection : Researched from different research platforms like Google scholar,Research Gate,PubMed to gain domain knowledge and how to collect data.I have collected data from Secondary sources

- Scope : Focused on TVS ultrasound scans for follicle analysis, Applies to follicle detection, sizing, and growth tracking across IVF cycles so the project scope petraining to AI department.

- Risks : Incorrect follicle detection or measurement could misguide clinical decisions. Changes in ultrasound machine settings or patient demographics may reduce model accuracy over time.Required data might not be available.

- Timeline : Highlevel timeline of project . project lasts 30 days.

- Assumptions: Data would be provided by customer,cloud and gpu will be provided by customer.

- Approach :CRISP ML(Q) project management methodology with AI

# PROJECT OVERVIEW

This project aims to develop an AI-powered system for automated follicle detection and measurement using transvaginal ultrasound (TVS) data. Accurate monitoring of follicle growth is critical for optimizing stimulation protocols and timing egg retrieval in IVF treatment. Current manual methods are time-consuming, operator-dependent, and prone to variability, which can impact clinical outcomes. By leveraging machine learning and computer vision, the solution will standardize follicle tracking, reduce examination time, and improve IVF success rates. The system will be designed for seamless integration into clinical workflows, ensuring usability, scalability, and compliance with medical data standards.

# PROJECT SCOPE

## Goals and Objectives

| Goals | Objectives |
| --- | --- |
| - Enhance IVF successRates | - Improve the accuracy of follicle detection and measurement, leading to better decision-making and higher success rates in IVF treatments. |
| - Reduce Time and Cost | - Minimize the time spent on follicle monitoring and reduce operational costs in IVF clinics, enabling more efficient patient care. |
| - Standardize Follicle Measurement | - Achieve a consistent and standardized method of follicle detection across different clinicians, reducing inter-observer variability. |
| - Scalability | - Enable scalable IVF monitoring, making the technology accessible to a larger number of IVF clinics across various regions. |
| - Improve Clinical Outcome | - Support clinicians with accurate, real-time data for better treatment planning and improved patient outcomes. |

## Project Deliverables

| Milestone | Deliverable |
| --- | --- |
| - Identifying Constraints and design the project architecture, explore various public forums to collect relevant data | - Deliverable 1.1— Explore various public forums to collect relevant data. - Deliverable 1.2—Identifying Constraints and design the project architecture. |
| - Project Architecture | - Deliverable 2.1 – Project Architecture using Drao.io |
| - EDA and Descriptive Analytics,Preprocesing,Annotations,Augmentation | - Deliverable 3.1 -EDA and Preprocessing - Deliverable 3.2 – Annotations and Augmentattion using Roboflow |
| - Model Building using YOLOV8-N segmentation of Follicles | - Deliverable 4.1 – Initial Model building - Deliverable 4.2 – Hyperparameter Tuning |
| - Model Deployment | - Deliverable 5.1 – Model Deployment using Stremlit application |
| - Show case and review, Final Presentation and documentation | - Deliverable 6.1 – PPT presentation - Deliverable 6.2 – Project explanation video |
| - Technical Document Creation | - Deliverable 7.1 – Flow of Project created for Techical document |

## Deliverables out of scope

- Mobile app

- Real-time ultrasound hardware control

## Project Duration(start date: 06/10/2025 End date: 05/11/2025)

| Project Milestone | Date Estimate | Deliverable(s) Included | Confidence Level |
| --- | --- | --- | --- |
| Identifying Constraints and design the project architecture, explore various public forums to collect relevant data | [06/10/2025] - [16/10/2025] | - Deliverable 1.1— Explore various public forums to collect relevant data - Deliverable 1.2—Identifying Constraints and design the project architecture. | [Medium] |
| Project Architecture | [17/10/2025] - [18/10/2025] | - Deliverable 2.1 – Project Architecture using Drao.io | [High] |
| EDA and Descriptive Analytics,Preprocesing,Annotations,Augmentation | [19/10/2025] - [21/10/2025] | - Deliverable 3.1 -EDA and Preprocessing - Deliverable 3.2 – Annotations and Augmentattion using Roboflow | [Medium] |
| Model Building using YOLOV8-N segmentation of Follicles | [22/10/2025] - [29/10/2025] | - Deliverable 4.1 – Initial Model building - Deliverable 4.2 – Hyperparameter Tuning | [High] |
| Model Deployment | [29/10/2025] - [02/11/2025] | - Deliverable 5.1 – Model Deployment using Stremlit application | [High] |
| Show case and review, Final Presentation and documentation | [03/11/2025] - [05/11/2025] | - Deliverable 6.1 – PPT presentation - Deliverable 6.2 – Project explanation video | [Medium] |
| Technical Document Creation | [06/11/2025] - [08/11/2025] | - Deliverable 7.1 – Flow of Project created for Techical document | [High] |

# PROJECT CONDITIONS

## Project Assumptions

- Work on data which is extracted from public sources and Aispry provided data is mapped together with collect data for further analysis

- Can create a web API by using flask or streamlit.

- Cloud deployment should be done.

- Robust Tested: Application should be tested for noise data also.

## Project Issues -Fill it as and how project progresses

Priority Criteria

1 − High-priority/critical-path issue; requires immediate follow-up and resolution.

2	 − Medium-priority issue; requires follow-up before completion of next project milestone.

3	 − Low-priority issue; to be resolved prior to project completion.

4 − Closed issue.

| # | Date | Priority | Owner | Description | Status & Resolution |
| --- | --- | --- | --- | --- | --- |
| 1 | 28/10/2025 | High | Sharan | Model not detecting small follicles accurately in low-contrast ultrasound frames | Fine-tuned YOLOv8 segmentation model and adjusted confidence threshold; improved detection accuracy. |
| 2 | 29/10/2025 | High | Sharan | Inconsistent frame capture rate from video input. | Set frame extraction to 1 FPS for stable and uniform analysis. |
| 3 | 30/10/2025 | High | Sharan | Overlapping follicle detections leading to double counting. | Implemented Non-Maximum Suppression (NMS) and mask merging logic to avoid duplication. |
| 4 | 2/11/2025 | Medium | Sharan | Difficulty in converting pixel size to millimeters accurately. | Calibrated with ultrasound scale and applied pixel-to-mm conversion factor (0.10 mm/pixel). |
| 5 | 2/11/1025 | High | Sharan | Application crashing during video upload due to large file size. | Added temporary file handling using Python’s tempfile module to manage memory efficiently. |

## Project Risks – identify if there are any risks the you foresee

| # | Risk Area | Likelihood | Risk Owner | Project Impact-Mitigation Plan |
| --- | --- | --- | --- | --- |
| 1 | Data Quality & Annotation Errors. | High | Sharan | Inaccurate or inconsistent annotations can lead to poor model performance. Mitigation: Perform thorough dataset validation, use Roboflow for quality control, and retrain with cleaned data. |
| 2 | Model Generaliza tion Risk. | High | Sharan | Model might not perform well on ultrasound images from different machines or lighting conditions. Mitigation: Collect diverse data samples, use data augmentation, and fine-tune with real-world validation images. |

## Project Constraints

- Time Constraint:
The AI system must process and analyze ultrasound scans quickly to minimize time consumption during follicle measurement in clinical workflows.

- Accuracy & Consistency Constraint:
The model must maintain high accuracy (≥95%) and low inter-observer variability to ensure consistent and reliable follicle measurements across different clinicians and ultrasound machines.

# PROJECT REFERENCES : Any previous projects you have referred .if yes please share the details.

| S no | Project | Description |
| --- | --- | --- |
| 1 | Predictive Models for IVF Success | Uses clinical and demographic data with ensemble ML models to predict IVF success, enabling personalized treatment planning and reducing uncertainty. |
| 2 | Machine Learning in Embryo Grading | Applies image-based deep learning to standardize embryo quality assessment, reducing subjectivity and improving selection consistency across clinics. |
| 3 | Gamete Selection Automation | Leverages image analysis and pattern recognition to automate sperm and egg selection, improving accuracy and reducing human error in IVF labs. |
| 4 | Diagnosing PCOS with ML | Combines imaging and clinical data to detect PCOS earlier and more reliably, supporting timely and tailored fertility treatments. |
| 5 | Egg Grading with Genetic Algorithms | Uses genetic algorithms and ML models to automate egg grading, improving consistency and IVF success rates through better selection. |
| 6 | Oocyte Selection with Computer Vision | Deploys vision-based models to rapidly sort and select oocytes, reducing manual errors and accelerating IVF lab workflows. |
| 7 | AI-driven Ovarian Stimulation or Optimizing IVF Drug Dosing | Applies predictive analytics to optimize ovarian stimulation protocols, minimizing risks and improving treatment efficiency. |
| 8 | AI-Enhanced Monitoring in IVF | Aggregates EMR, lab, and sensor data to detect complications early, enhancing patient safety and responsiveness during IVF cycles. |
| 9 | Advancing embryo selection using AI | Uses AI to analyze embryo development over time, improving selection accuracy and boosting IVF success rates. |
| 10 | Ethical Issues in AI-based Reproductive Care | Reviews fairness, transparency, and privacy concerns in reproductive AI systems, advocating for clearer guidelines and patient trust. |

# APPROVALS

Prepared by	__________________________________

Project Manager

Approved by	__________________

Project Sponsor